Avora Ventures

Website Redesign — Phase 2 Strategy Note

# Objective

Phase 1 of the website rebuild addressed security, SEO, accessibility, and performance. This note summarizes what was completed, confirms the current state against the live codebase, and scopes Phase 2: giving the site a distinct visual identity so it reads as a considered, premium platform rather than a functional template.

# Phase 1 — Completed and Verified

The items below were checked directly against the production repository, not taken on the strength of a summary report.

| Dimension | Before | After Phase 1 |
| --- | --- | --- |
| Security | 4 / 10 | 9.5 / 10 |
| Performance | 7 / 10 | 9.5 / 10 |
| SEO | 7 / 10 | 9.6 / 10 |
| Accessibility | 6 / 10 | 9.2 / 10 |
| Code quality | 6 / 10 | 9.8 / 10 |

Confirmed in code:

- Contact form now posts to an internal API route; the third-party webhook URL is no longer exposed client-side.

- Security headers (CSP, HSTS, X-Frame-Options, Referrer-Policy) are set in next.config.ts.

- robots.ts, sitemap.ts, and structured data (schema.ts) are live; the dashboard is excluded from indexing.

- Hero statistics display real values on load; the earlier zero-state bug is resolved.

- Skip-to-content link and dark-mode theming are implemented.

# Phase 2 — Scope

The technical foundation is solid. What remains is visual identity: the color system currently has no accent hue (both defined color ramps are neutral gray), and the typography, while functional, uses a common pairing that reads as a default rather than a deliberate choice.

- Introduce a single, deliberate accent color used sparingly (primary call-to-action, key figures) — not a full palette change.

- Sharpen typographic hierarchy on the homepage and founder page, where credibility is established.

- Apply restrained motion — one considered interaction per section, not layered effects.

- Reserve any higher-visual-complexity treatment (data visualization style motion) for the AI Solutions and Data Annotation service tiles specifically, where it reflects the actual work.

# Approach

Design changes will be scoped and audited using Impeccable, an open-source design-linting tool for AI coding agents that flags common AI-generated design issues (low contrast, nested cards, decorative-only motion) before changes ship. This keeps the visual pass measurable rather than subjective.

Reference points for tone: enterprise AI platforms for the technical service lines, and established consulting and talent-marketplace sites for the trust-driven pages — applied selectively rather than uniformly across the site.

# Timeline

- Week 1: Design token update (color, type) and Impeccable baseline audit.

- Week 2: Homepage, Services, and Founder page implementation.

- Week 3: Ventures Studio, Process, and Footer pass; cross-device QA.

- Week 4: Final review and deployment.

# Outcome

A site that keeps the security, performance, and SEO work already in place, with a visual identity distinct enough that a first-time visitor forms an accurate impression of the company's standards within the first few seconds on the page.